REQUEST FOR PROPOSAL

Meeting Room Booking & Utilisation Service

Meridian Coworking Ltd.  —  Reference MCW-2026-014

| Item | Detail |
| --- | --- |
| Issued to | Supplier teams responding to this tender |
| Reference | MCW-2026-014 |
| Delivery window | Three working days: Day 18, Day 19, Day 20 |
| Response format | A working system in a Git repository, plus the documents listed in Section 9 |
| Contract type | Fixed scope, fixed deadline |

You are the supplier. This document is written the way a client writes one. It tells you what Meridian needs and how your work will be judged, but it does not tell you how to build it — that is what you are being engaged for. Read all of it before you write any code. Section 12 lists the things we have deliberately not decided, and how we expect you to handle them.

## Contents

| Section | Covers |
| --- | --- |
| 1 – 3 | Who we are, the problem, and what we want |
| 4 – 5 | Scope, and what is explicitly excluded |
| 6 | Business rules — the precise behaviour we are buying |
| 7 | Technical constraints |
| 8 | Acceptance criteria |
| 9 | What you deliver on each of the three days |
| 10 – 11 | How we will evaluate you, and how to submit |
| 12 | Deliberate gaps, and how to raise questions |
| A – C | Sample data, worked examples, glossary |

# 1. About Meridian Coworking

Meridian Coworking operates a single building with sixteen desks and four bookable meeting rooms. We have around forty members, most of whom are freelancers or two-person companies. We are not a technology business and we have no in-house developers.

The four rooms are currently booked using a paper diary at the front desk. It works, in the sense that the building has not caught fire, but it fails in three specific ways that we can measure.

# 2. The problem

| What happens now | What it costs us |
| --- | --- |
| Two members occasionally write down the same room and time | Someone is turned out of a room mid-meeting. This happened four times last month |
| A member books the Boardroom for a one-to-one call | Our largest room sits at fourteen seats used by two people while others are turned away |
| Nobody knows how heavily each room is used | We are being asked to convert a room into desks and we have no evidence either way |

The third point is the one that prompted this tender. Our lease renewal is in June and we need to decide whether the Boardroom earns its floor space. We cannot answer that from a paper diary.

# 3. Objectives

In priority order. Where the objectives conflict, this order decides.

|  | Objective | Why it matters to us |
| --- | --- | --- |
| O1 | No two bookings can ever hold the same room at the same time | This is the failure that embarrasses us in front of members |
| O2 | Bookings that break our house rules are refused at the point of booking | Front desk staff should not have to remember the rules |
| O3 | We can see how heavily each room is used on any given day | This is the evidence for the lease decision |
| O4 | A member of front desk staff can operate it after five minutes of explanation | We have no technical staff and high turnover on the desk |

# 4. Scope of work

Each requirement has an identifier. You will be asked to trace your tests back to these identifiers, so keep them.

## 4.1 Functional requirements — must have

These are contractual. A response that does not do all of these is incomplete.

|  | Requirement |
| --- | --- |
| F1 | Record a booking against a named room, for a given date, start time and end time, with a number of attendees and the identifier of the person booking |
| F2 | Refuse any booking that breaks any rule in Section 6, and say which rule was broken |
| F3 | Cancel an existing booking by its identifier |
| F4 | List all bookings for a given date, ordered by room and then by start time |
| F5 | List all bookings for a given room on a given date |
| F6 | Persist all bookings so that they survive the program being closed and reopened |
| F7 | Report utilisation for every room on a given date, as a percentage to one decimal place |
| F8 | Report, for a given date, the total minutes booked per room and the number of bookings per room |

## 4.2 Booking amendment and room administration — must have

Due Day 18 with the group above.

|  | Requirement |
| --- | --- |
| F9 | Retrieve a single booking by its identifier |
| F10 | List all bookings held by a named booker on a given date |
| F11 | Amend an existing booking: its room, date, start time, end time or attendee count |
| F12 | Re-apply every rule in Section 6 to an amended booking, and refuse the amendment if any is broken |
| F13 | Add a room, with a name and a capacity |
| F14 | List all rooms with their capacities |
| F15 | Mark a room as closed for a stated date, so that no bookings may be taken for it that day |
| F16 | Show, for a given room and date, every free period of at least 15 minutes |

## 4.3 Reporting and analysis — must have

Due Day 19. These are the requirements that answer the question in Section 2 about the Boardroom, so we care about them more than their position in this document suggests.

|  | Requirement |
| --- | --- |
| F17 | Report room utilisation for every room on a given date, as a percentage to one decimal place |
| F18 | Report total minutes booked and number of bookings, per room, for a given date |
| F19 | Report seat utilisation for a given date: seat-minutes booked as a percentage of seat-minutes available |
| F20 | Report the peak period of a given date — the clock hour in which the most rooms are simultaneously in use |
| F21 | List every booking on a given date that used fewer than half the seats in its room |
| F22 | Report room utilisation across a range of dates, showing each room’s average |
| F23 | Report per booker, for a given date: number of bookings and total minutes held |
| F24 | Report, for a given date, the total minutes each room stood empty during opening hours |

## 4.4 Data integrity and resilience — must have

Due Day 19. We have lost a paper diary before and we are not willing to lose a digital one.

|  | Requirement |
| --- | --- |
| F25 | Reject any input that is missing, empty, of the wrong type, or malformed, without stopping the program |
| F26 | Refuse a booking whose end time is not later than its start time |
| F27 | Refuse a booking for a date that does not exist in the calendar |
| F28 | Refuse a booking for a room that is not in the room list |
| F29 | Guarantee that an interruption during a save cannot leave the data file unreadable |
| F30 | Detect a data file that has been corrupted or hand-edited into an invalid state, and report it clearly on startup rather than proceeding |
| F31 | Write a dated backup copy of the data file before each save, retaining at least the three most recent |
| F32 | Record every accepted and refused booking attempt in an audit log, with the time, the request, and the rule identifier where refused |
| F33 | Assign booking identifiers that are unique and are never reused after a cancellation |

## 4.5 Operability — must have

Due Day 20. These are the requirements that decide whether front desk staff can live with it.

|  | Requirement |
| --- | --- |
| F34 | Run a self-check on startup that confirms the data file is present, readable and valid, and report the result |
| F35 | Read opening hours, booking length limits and the per-person daily limit from a configuration file rather than having them fixed in the code |
| F36 | Report the software version and the data file format version on request |
| F37 | Return a success or failure status that a script can act on |
| F38 | Print a usage message listing every available operation and its arguments |
| F39 | Accept the current date and time as an input where one is needed, so that behaviour can be demonstrated and tested reproducibly |
| F40 | Restore the data file from a chosen backup |

## 4.6 Functional requirements — should have

We expect these if time allows. They are not contractual, and we would rather have the must-haves working properly than these half-built.

|  | Requirement |
| --- | --- |
| F41 | Suggest the smallest room that would fit the requested number of attendees and is free at that time |
| F42 | Warn, but still allow, when a booking uses fewer than half the seats in its room |
| F43 | Show a text timeline of a day, one line per room, so the desk can see the shape of the day at a glance |
| F44 | Move a booking to another room in a single operation, keeping its identifier |

## 4.7 Could have

Only if everything else is complete and tested. We will not mark you down for omitting these, and we will mark you down for a broken attempt at one.

|  | Requirement |
| --- | --- |
| F45 | A weekly utilisation summary across seven consecutive dates |
| F46 | Export a day’s bookings to a file our accountant can open |
| F47 | A waiting list, so that a member is recorded as wanting a slot that is already taken |
| F48 | Trend comparison between two date ranges, showing which rooms grew busier |

# 5. Out of scope

Do not build these. Time spent on anything in this list is time we are not paying for, and it will count against you under Section 10.

- User accounts, passwords, or any form of login. A booker is just a text identifier such as rsingh.

- Email, calendar invitations, or notifications of any kind.

- Recurring or repeating bookings.

- Payment, invoicing, or member billing.

- Anything involving desks. This tender is about the four meeting rooms only.

- A graphical or web interface, unless you have completed everything else and documented that decision.

- Multi-site or multi-building support. We have one building and no plans for another.

# 6. Business rules

These are the rules the front desk currently applies from memory, written down precisely. Where a rule has an edge, we have stated which side of the edge is correct. Appendix B gives worked examples for the ones that catch people out.

|  | Rule | The edge case, stated |
| --- | --- | --- |
| BR1 | Two bookings for the same room may not overlap in time | A booking ending at 10:00 and another starting at 10:00 do not overlap. This is allowed |
| BR2 | A booking must last at least 15 minutes and at most 4 hours | Exactly 15 minutes is allowed. Exactly 4 hours is allowed |
| BR3 | Start and end times must fall on a quarter hour | Valid: 09:00, 09:15, 09:30, 09:45. Invalid: 09:07 |
| BR4 | Bookings must fall within opening hours of 08:00 to 20:00 | A booking may start at exactly 08:00 and may end at exactly 20:00 |
| BR5 | Attendees must be at least 1 and must not exceed the room capacity | Exactly at capacity is allowed |
| BR6 | A booking may not be made for a date and time in the past | Judge this against the current date and time when the booking is made |
| BR7 | One person may hold at most 3 bookings on any single date | A person holding exactly 3 is at the limit and a fourth is refused |
| BR8 | A booking may only be cancelled more than 1 hour before its start time | Exactly 1 hour before is too late and must be refused |
| BR9 | A booking may not be made for a room that is closed on that date | A closure applies to the whole day. We do not close rooms for part of a day |
| BR10 | An amended booking must satisfy every rule as though it were new | When checking overlap, a booking does not conflict with its own previous times |
| BR11 | A booking may only be amended more than 1 hour before its start time | The same boundary as BR8. Exactly 1 hour before is too late |
| BR12 | Room names are unique, ignoring differences of case and surrounding spaces | Adding a room named huddle when Huddle exists must be refused |
| BR13 | A booker identifier is 3 to 20 characters, lower case letters and digits only | No spaces, no punctuation, no capitals. Reject rather than silently correcting |
| BR14 | A room may not be closed on a date that already has bookings against it | Cancel the bookings first. We will not silently delete a member’s booking |
| BR15 | Room capacity is at least 1 and at most 50 | We have no room larger than the Boardroom and no plans for one |
| BR16 | An amendment that changes nothing is refused | We do not want the audit log filling with no-op edits |

On rule violations: when a booking is refused, we need to know which rule refused it. "Invalid booking" is not an acceptable message to show a member of front desk staff. Naming the rule is part of requirement F2 and we will test it.

# 7. Technical constraints

|  | Constraint | Why |
| --- | --- | --- |
| TC1 | The system must run entirely offline with no network access | Our building internet is unreliable and the front desk cannot wait for it |
| TC2 | No paid services, no accounts to register, no API keys | We will not take on a subscription for this |
| TC3 | Use your language’s standard library wherever it will do the job. Any third-party dependency must be justified in your handover | We have nobody to maintain a dependency tree |
| TC4 | Data must persist in a single file in a format a person can open and read | If your system stops working we still need tomorrow’s bookings |
| TC5 | The system must start with a single documented command | Front desk staff, five minutes of training |
| TC6 | It must run on a machine that has only the language runtime installed | Our desk machine is locked down |
| TC7 | The current date and time must be injectable rather than read directly wherever a rule depends on it | Otherwise BR6, BR8 and BR11 cannot be tested or demonstrated |
| TC8 | The data file must carry a format version number | So a later supplier knows what they are reading |
| TC9 | Configuration must be separate from code and readable by a non-programmer | Our opening hours will change before our software does |
| TC10 | No operation may take longer than two seconds on a file of 10,000 bookings | The desk has a member standing in front of them |
| TC11 | All times are local and there is no time zone handling | One building, one clock. Do not build for a second site |
| TC12 | The audit log must be append-only and must never be rewritten by the program | It is the record we would rely on in a dispute |

Choose the language yourselves. We have no preference and no opinion. We care that it runs, that it is tested, and that the next team can understand it.

# 8. Acceptance criteria

We will check each of these ourselves at handover. Each one is either satisfied or it is not.

|  | We will check that |
| --- | --- |
| AC1 | A valid booking is accepted and appears in the listing for that date |
| AC2 | A booking overlapping an existing one in the same room is refused, naming BR1 |
| AC3 | A booking that touches an existing one exactly at its boundary is accepted |
| AC4 | Bookings of exactly 15 minutes and exactly 4 hours are both accepted |
| AC5 | A booking of 10 minutes and a booking of 4 hours 15 minutes are both refused, naming BR2 |
| AC6 | A booking starting at 09:07 is refused, naming BR3 |
| AC7 | Bookings starting at 08:00 and ending at 20:00 are accepted; one ending at 20:30 is refused |
| AC8 | A booking for more attendees than the room holds is refused, naming BR5 |
| AC9 | A fourth booking on the same date by the same person is refused, naming BR7 |
| AC10 | Cancelling a booking 30 minutes before it starts is refused, naming BR8 |
| AC11 | A cancelled booking’s slot becomes available for a new booking |
| AC12 | Bookings made in one session are still present after the program is restarted |
| AC13 | Utilisation for a fully booked room reads 100.0 and for an unbooked room reads 0.0 |
| AC14 | The utilisation figure matches the worked example in Appendix B |
| AC15 | Every refusal message names the rule that caused it |
| AC16 | An amended booking that would overlap another is refused, naming BR1 |
| AC17 | A booking amended to a time it already partly occupies is accepted, and does not report a clash with itself |
| AC18 | An amendment made 30 minutes before the booking starts is refused, naming BR11 |
| AC19 | An amendment that changes nothing is refused, naming BR16 |
| AC20 | A booking for a room closed on that date is refused, naming BR9 |
| AC21 | Closing a room that already has bookings on that date is refused, naming BR14 |
| AC22 | Adding a room whose name differs only by case or spacing from an existing one is refused, naming BR12 |
| AC23 | A booker identifier containing a capital letter, a space or punctuation is refused, naming BR13 |
| AC24 | A room capacity of 0 and of 51 are both refused, naming BR15 |
| AC25 | A booking whose end time equals its start time is refused |
| AC26 | A booking whose end time is before its start time is refused |
| AC27 | A booking for 30 February is refused |
| AC28 | A booking for a room that does not exist is refused |
| AC29 | Free periods for a room correctly exclude every existing booking and are at least 15 minutes long |
| AC30 | Seat utilisation for the sample data reads 54.3 |
| AC31 | The peak period for the sample data is reported as 09:00 to 10:00, with 3 rooms in use |
| AC32 | A Boardroom booking for 2 people is listed by the under-occupancy report |
| AC33 | Empty minutes per room, added to booked minutes, total 720 for every room |
| AC34 | Cancelling a booking and creating a new one produces a new identifier, never a reused one |
| AC35 | The audit log contains an entry for a refused booking, naming the rule |
| AC36 | The audit log still contains yesterday’s entries after today’s run |
| AC37 | A data file emptied or corrupted by hand is reported clearly on startup instead of crashing |
| AC38 | A backup of the data file exists after a save, and the system can be restored from it |
| AC39 | Opening hours changed in configuration take effect without editing any code |
| AC40 | Supplying a fixed current time makes BR6, BR8 and BR11 behave reproducibly |
| AC41 | Every operation completes within two seconds on a file of 10,000 bookings |
| AC42 | The usage message lists every operation the system supports |

# 9. Delivery schedule and submittables

The work is split across three days. Each day has its own submittables, and each day’s work depends on the previous one being genuinely finished rather than nearly finished.

Which requirements are due when:

| Day | Requirement groups due | Count |
| --- | --- | --- |
| Day 18 | F1–F16 core booking, amendment, room administration. BR1–BR16 all enforced | 16 requirements |
| Day 19 | F17–F24 reporting, F25–F33 data integrity. TC7–TC12 satisfied | 17 requirements |
| Day 20 | F34–F40 operability, plus handover | 7 requirements |
| If time allows | F41–F44 should have, then F45–F48 could have | 8 requirements |

On the size of this list: there are forty must-have requirements here and three days to build them. That is deliberate and it is normal. We would rather tell you everything we want and let you tell us what fits than discover on the last day that we forgot to mention the audit log. Deliver the must-haves in the order given, tell us plainly what you did not reach, and you will score better than a team that quietly dropped a group and hoped.

## Day 18 — Build and prove the core

Target: every must-have requirement working, with tests that prove it.

- Read this document end to end as a team before writing anything. Write down every question it raises.

- Record your decisions on the deliberate gaps in Section 12 before you build, not after you discover them.

- Build F1 to F16: the core booking operations, amendment, and room administration. Leave everything from F17 onwards for tomorrow.

- Write tests as you go, not at the end. Every test name must contain the requirement or rule identifier it covers, so we can trace them.

- Set up the repository properly: branch protection, pull requests, and a CLAUDE.md that reflects the conventions you actually adopt.

Submit at the end of Day 18:

| Submittable | Accepted when |
| --- | --- |
| Working repository | F1 to F16 all function, and the test suite passes |
| TRACEABILITY.md | A table mapping every requirement F1–F16 and rule BR1–BR16 to the tests covering it. Gaps are listed honestly as gaps |
| ASSUMPTIONS.md | Every gap from Section 12 answered, with your reasoning |
| CLAUDE.md | Purpose, commands, structure, conventions, and the things that keep going wrong |
| Commit history | Small commits, meaningful messages, all work merged through pull requests |

## Day 19 — Harden, report, and review

Target: F17 to F33 complete — the reporting answers the Boardroom question, the data survives abuse, and another team has torn into it.

- Build F17 to F24, the reporting group. Check every figure against Appendix B before you consider them done — we have published the expected values and we will compare.

- Build F25 to F33, the data integrity group. This is the half of today that nobody demonstrates and everybody needs.

- Run a deliberate edge-case sweep. Every rule in Section 6 has a boundary, and we have told you which side is correct. Test both sides of each.

- Run an input-handling sweep. Assume every value reaching your system is wrong: missing, empty, the wrong type, absurdly long, negative, a date that does not exist, an end time before a start time. The system must refuse them cleanly rather than crashing.

- Exchange repositories with another team. Review theirs against this document rather than against your own design choices — they may have solved it differently and still be correct.

- Act on the review you receive. You are not obliged to accept every point, but you are obliged to respond to each one.

- Tag the result as v1.0 once the must-haves are complete and the suite is green.

Submit at the end of Day 19:

| Submittable | Accepted when |
| --- | --- |
| v1.0 tag | Pushed, and the tagged commit passes its own test suite from a fresh clone |
| Edge-case test coverage | Both sides of every boundary in Section 6 are tested |
| ROBUSTNESS.md | The bad inputs you tried, what happened, and what you changed |
| Review given | Written review of another team’s repository, referencing requirement identifiers |
| Review received and answered | Every point responded to, whether accepted or declined with a reason |
| Updated TRACEABILITY.md | Now covers F17–F33 and every acceptance criterion in Section 8 |

## Day 20 — Hand over

Target: F34 to F40 complete, and we can run it, understand it, and decide about the Boardroom.

- Build F34 to F40, the operability group, before you demonstrate anything. A system that cannot tell us its own version or check its own data file is not ready to hand over.

- Demonstrate the system live. Not slides, not a recording. Use the sample data in Appendix A so we can compare responses across teams.

- Show us a booking being refused, and show us the message naming the rule.

- Show us the utilisation report and tell us what it says about the Boardroom.

- Walk us through one decision you made that you could have made differently, and why you chose as you did.

- Tell us what is not finished. We will think better of you for saying so than for us finding it.

Submit at the end of Day 20:

| Submittable | Accepted when |
| --- | --- |
| Live demonstration | Runs on a machine that is not the one it was built on |
| HANDOVER.md | How to install, run, back up the data file, and what to do when it will not start |
| LIMITATIONS.md | What is not built, what is known to be imperfect, and what you would do next |
| Utilisation finding | A short written answer on whether the Boardroom earns its floor space, with the numbers behind it |
| Final repository | Clean history, no stray branches, README accurate as of today |

# 10. How we will evaluate responses

| Weight | Area | What earns marks |
| --- | --- | --- |
| 35% | Correctness | Acceptance criteria in Section 8 satisfied. Rules enforced exactly as written, including the edges |
| 20% | Testing | Tests trace to requirements, cover both sides of boundaries, and would catch a regression |
| 20% | Engineering process | Readable history, work merged through review, no direct commits to the main branch |
| 15% | Documentation | A person who has never seen it can install it, run it, and fix it when it breaks |
| 10% | Judgement | Assumptions recorded and defensible. Scope respected. Honest about what is unfinished |

What we are not marking: how clever the solution is, how many features you fitted in, or how it looks. A response doing only the must-haves, tested thoroughly and documented well, will score above one that attempts every optional requirement and gets the overlap rule wrong.

# 11. Submission requirements

- One Git repository per team, accessible to us.

- All documents named exactly as specified in Section 9, in the repository root.

- The main branch must always be in a working state. We may look at any point.

- Every change merged through a pull request reviewed by a teammate.

- A v1.0 tag by the end of Day 19.

- Where an AI assistant produced a substantial part of a change, say so in the pull request. We are not troubled by it; we are troubled by work nobody can explain.

# 12. Deliberate gaps and clarifications

Real requirements are never complete, and pretending otherwise would not prepare you for working with us. The following questions are genuinely not answered by this document. We know they are not answered.

|  | The question we have not answered |
| --- | --- |
| G1 | When a booking is cancelled, does it stop counting towards that person’s limit of 3 for the day? |
| G2 | Does the attendee count include the person making the booking, or only the other people? |
| G3 | Should cancelled bookings appear in the utilisation figures? |
| G4 | Should a room with no bookings appear in the report at all, or be omitted? |
| G5 | If two bookings are submitted for the same slot at the same moment, which one wins? |
| G6 | Should the report cover only rooms, or should it also give a building-wide figure? |
| G7 | When a booking breaks more than one rule at once, which rule should be reported? The first one checked, all of them, or a fixed order of precedence? |
| G8 | Should a closed room appear in the utilisation report, and if so, is its available time still 720 minutes? |
| G9 | Does an amendment count as a new booking for the purposes of the daily limit in BR7? |
| G10 | Should the audit log record amendments as well as bookings and cancellations? |
| G11 | When a room is renamed, what happens to bookings already held against the old name? |
| G12 | Should free periods in F16 be reported inside a closure, or is a closed room simply unavailable all day? |

For each gap: decide, write your decision and your reasoning in ASSUMPTIONS.md, and build to your decision consistently. A defensible assumption recorded up front is a professional answer. Discovering the question halfway through Day 19 and answering it differently in two places is not.

If something else in this document is genuinely ambiguous, raise it as a question rather than guessing silently. Record both the question and the answer you were given. If you cannot get an answer in time, record the assumption you proceeded on and carry on — do not stop work waiting.

# Appendix A — Sample data

Use this data for your demonstration so we can compare responses across teams. It is valid under every rule in Section 6, and one booker sits exactly at the limit set by BR7.

Rooms:

room,capacity

Focus 1,2

Focus 2,2

Huddle,6

Boardroom,14

Bookings for 2 March 2026:

id,room,date,start,end,attendees,booked_by

1,Huddle,2026-03-02,09:00,10:30,5,rsingh

2,Huddle,2026-03-02,13:00,14:00,4,rsingh

3,Huddle,2026-03-02,16:15,17:00,6,tokafor

4,Boardroom,2026-03-02,08:00,12:00,12,mbaker

5,Boardroom,2026-03-02,12:00,16:00,14,mbaker

6,Boardroom,2026-03-02,16:00,20:00,9,tokafor

7,Focus 1,2026-03-02,09:00,09:15,1,rsingh

Points worth noticing in this data, because we will ask about them:

- Bookings 4, 5 and 6 touch exactly at 12:00 and 16:00. Under BR1 this is legal and the Boardroom is fully booked.

- rsingh holds exactly three bookings on this date. Under BR7 a fourth must be refused.

- Booking 5 uses the Boardroom at exactly its capacity of 14. Under BR5 this is allowed.

- Booking 7 is exactly 15 minutes, the shortest booking BR2 permits.

# Appendix B — Worked examples

These are the answers we will be checking against. If your system disagrees with any of them, your system is wrong.

## B1 — Overlap, against an existing booking of 10:00 to 11:00

| Requested | Result | Because |
| --- | --- | --- |
| 09:00 – 10:00 | Accept | Ends exactly as the existing one starts |
| 11:00 – 12:00 | Accept | Starts exactly as the existing one ends |
| 09:30 – 10:30 | Refuse (BR1) | Overlaps the start |
| 10:30 – 11:30 | Refuse (BR1) | Overlaps the end |
| 10:15 – 10:45 | Refuse (BR1) | Sits entirely inside |
| 09:00 – 12:00 | Refuse (BR1) | Entirely contains it |
| 10:00 – 11:00 | Refuse (BR1) | Identical |

## B2 — Validity of a requested booking

| Requested | Length | Result |
| --- | --- | --- |
| 09:00 – 09:15 | 15 min | Accept — the minimum BR2 allows |
| 09:00 – 09:10 | 10 min | Refuse (BR2) — below the minimum |
| 09:00 – 13:00 | 240 min | Accept — exactly the maximum BR2 allows |
| 09:00 – 13:15 | 255 min | Refuse (BR2) — above the maximum |
| 09:07 – 09:37 | 30 min | Refuse (BR3) — not on a quarter hour |
| 07:45 – 09:00 | 75 min | Refuse (BR4) — starts before opening |
| 19:00 – 20:00 | 60 min | Accept — ends exactly at closing |
| 19:30 – 20:30 | 60 min | Refuse (BR4) — ends after closing |

## B3 — Utilisation

A room is available for 12 hours a day, which is 720 minutes. Utilisation is booked minutes divided by 720, expressed as a percentage to one decimal place.

For the Huddle room on 2 March 2026, using the sample data:

09:00 - 10:30   =  90 minutes

13:00 - 14:00   =  60 minutes

16:15 - 17:00   =  45 minutes

------------

booked            195 minutes

195 / 720 = 0.270833...  ->  27.1%

The expected figures for every room on that date:

| Room | Booked minutes | Utilisation |
| --- | --- | --- |
| Focus 1 | 15 | 2.1% |
| Focus 2 | 0 | 0.0% |
| Huddle | 195 | 27.1% |
| Boardroom | 720 | 100.0% |

## B4 — Seat utilisation, peak period and under-occupancy

These cover the reporting requirements added for Day 19. All figures are for 2 March 2026 using the sample data in Appendix A.

Seat utilisation (F19) counts seats rather than rooms. A room seating 14 booked by 2 people is mostly empty, and room utilisation alone hides that — which is exactly the blind spot that prompted this tender.

seat-minutes booked   = sum of (attendees x minutes) for every booking

= (5x90)+(4x60)+(6x45)+(12x240)+(14x240)+(9x240)+(1x15)

= 450+240+270+2880+3360+2160+15

= 9375

seat-minutes available = total capacity x 720

= (2+2+6+14) x 720  =  24 x 720  =  17280

9375 / 17280 = 0.54253...  ->  54.3%

Compare that with room utilisation for the same day, which is 930 of 2880 minutes, or 32.3%. The two numbers answer different questions and we want both.

Peak period (F20) — rooms simultaneously in use, by clock hour:

| Hour | Rooms in use | Hour | Rooms in use |
| --- | --- | --- | --- |
| 08:00 – 09:00 | 1 | 14:00 – 15:00 | 1 |
| 09:00 – 10:00 | 3 — peak | 15:00 – 16:00 | 1 |
| 10:00 – 11:00 | 2 | 16:00 – 17:00 | 2 |
| 11:00 – 12:00 | 1 | 17:00 – 18:00 | 1 |
| 12:00 – 13:00 | 1 | 18:00 – 19:00 | 1 |
| 13:00 – 14:00 | 2 | 19:00 – 20:00 | 1 |

The expected answer is 09:00 to 10:00, with 3 rooms in use.

Under-occupancy (F21) — bookings using fewer than half the seats in their room:

There are none in the sample data as supplied, and an empty list is the correct answer. To show this working, add a Boardroom booking for 2 people: 2 of 14 seats is 14.3% of capacity, and it must appear in the report.

Empty minutes (F24) — for each room, booked minutes plus empty minutes must total 720:

| Room | Booked | Empty | Total |
| --- | --- | --- | --- |
| Focus 1 | 15 | 705 | 720 |
| Focus 2 | 0 | 720 | 720 |
| Huddle | 195 | 525 | 720 |
| Boardroom | 720 | 0 | 720 |

Note the rounding: 195 divided by 720 is 27.0833 recurring, which we expect to see as 27.1, not 27.08 and not 27. Getting this wrong is the single most common way a reporting requirement fails acceptance.

# Appendix C — Glossary

| Term | What we mean by it |
| --- | --- |
| Booking | One room, held by one person, for a continuous period on one date |
| Booker | A short text identifier for a member, such as rsingh. Not a name, not an account |
| Capacity | The number of people a room seats. A fixed property of the room |
| Attendees | The number of people expected at a booking. See gap G2 |
| Opening hours | 08:00 to 20:00, every day. We do not currently close at weekends |
| Available minutes | 720 per room per day. Used as the denominator for utilisation |
| Utilisation | Booked minutes divided by available minutes, as a percentage to one decimal place |
| Touching bookings | Two bookings where one ends at the exact moment the other starts. Permitted |

# Closing note

We have written this document more precisely than most clients will. That is deliberate: it gives you something to trace your tests back to, and it gives us something to hold you to. In the work you do after this programme, the requirements will usually be vaguer than these, contradictory in places, and delivered verbally. The habit worth taking from this tender is not that requirements arrive numbered — it is that you number them yourself, write down what you assumed, and make it possible for somebody to check whether you built the thing that was actually asked for.